PRIME Meeting no 12
15 June 2018, Amersfoort, NL

Annex to item 9 – New approach
 to solving operational problems

Issues Logbook - priorities and coordinators

– For discussion and decision –

The Rail Technical Operational Issues Logbook project was initiated in March 2017. The objective of the logbook is to identify, prioritise and follow-up progress in solving interoperability barriers hampering cross-border rail freight traffic, especially along the Rail Freight Corridors.

One of the objectives of PRIME as European Network of Infrastructure Managers is to "tackle cross-border bottlenecks" which is precisely the purpose of this Issues Logbook initiative.

The Issues Logbook currently includes 15 issues that have been identified based on inputs from RFC, RU Dialogue, PRIME, sector associations, National Authorities (NSA and regulatory bodies), ERA and the Commission. They can be found in appendix to this document.

It was relaunched at a meeting organised by DG MOVE on the 15th of May 2018 bringing together representatives of Rail Freight Corridors (RFC), RU Dialogue and PRIME members.

The aim of this meeting was to prioritise approximately 3 of these issues (or groups of issues) having a high impact on international freight operations, and that could be resolved within 12-18 months.

The following issues have been selected based on the discussions during the 15 May meeting and further inputs received afterwards:

- Braking sheets and performance (Issues 1 & 2)

- Issues related to train composition and technical checks at border stations (Issues 4 to 8)

- Real time communication about the train composition (Issue 15)

RFCs, PRIME and RU Dialogue are seeking to identify organisations that are willing and able to lead the work on these issues and to identify a coordinator who will take responsibility to ensure that the momentum is kept and that concerned organisations together are delivering towards reaching a solution within the agreed timeframe. Leading organisations will be preferably identified among RFCs, IMs, RUs and closely related sector associations. Where relevant, issues can be co-led by IMs and RUs, possibly also by ERA (in particular on issues 4 to 8 in the case of ERA). They can also be “sponsored” by a Member State or National Authority.

The Issues Logbook will be updated by DG MOVE in every 3 months based on the feedback from the coordinators. Moreover, progress on all issues will be reviewed and priorities confirmed, or revised if relevant, in RFC/PRIME/RUD joint meetings which will be held at least yearly under chairmanship of DG MOVE.

- PRIME members are asked to discuss the Issues Logbook proposal, endorse the proposed priorities and propose coordinators for the priorities that should be led by IMs or co-led by IMs together with RUs and/or ERA.

Annex I: Table of Issues in the Rail Technical Operational Issues Logbook

| 1 | Braking sheets |
| --- | --- |
| 2 | Braking performance |
| 3 | Tail lights vs plates |
| 4 | Train Composition - Harmonization of wagon lists |
| 5 | Train Composition - working handbrake last wagon |
| 6 | Train Composition - No push 6 axle wagons |
| 7 | Train Composition - Buffer wagons |
| 8 | Technical checks at border stations |
| 9 | Mandatory checks within MS |
| 10 | Operational implementation of the traffic in ERTMS |
| 11 | New train number |
| 12 | Exception from operational rules |
| 13 | 2 drivers |
| 14 | Equipment of border stations |
| 15 | Real time communication about the train composition |

Point 2(f) of PRIME Rules of Procedure

Tail lights vs plates was not selected due to the timeframe of the resolution of the issue not being within 18 months. The current revision of the OPE TSI is however expected to include provisions to increase flexibility in the use of tail lights or plates. Pilots and discussions are also ongoing in some Member States. The Issues logbook will closely follow-up progress on this issue.